## Slide 1: Introductory Meeting
21/6

## Slide 2: Idea
What we solve :
  We make their online presence Powerful
  We automate their customer service
  We will make it easy to track market trends
  Will make a powerful recommender for customers

## Slide 3: Web or App
Flutter
Flask, Html, CSS, JS

## Slide 4: Teams
Design ¦ PM | Market Study | Software | Modeling | LLM tuning or adaptation
Lama and Saja | Lama | Zbeeb Saja Rawad Salman | Zbeeb rawad cobra | Cobra Salman

## Slide 5: The Sprint System

## Slide 6: Features
Easy-to-use interface for posting and managing products
Automated Customer Service
Data Science Tools : Stay Ahead of the Trends
Recommender System: Personalized Shopping Experience

## Slide 7: Sprint - 1 - 5 days

## Slide 8: Market study
Market Research and Initial Setup
  Define the target audience and market segments
  Revenue Model
  Conduct SWOT

## Slide 9: Github
4 sub-branches and 1 main-branch
Don’t commit, pull, review, then merge

## Slide 10: Design - Monday
Desig done by Monday main pages, subpages and chatbot design
Use an iPad

## Slide 11: Basic Data for Modeling
Done by Monday
Data and its API
We have 50,000 datasets on kaggle
Colab notebooks and then deploy in python

## Slide 12: LLM Decision
Meet Ali
Cobra Find a good LLM and design the Pipeline for LLM tuning or choose between using an API
Consider researching Langchain and for sure hugging face